**CSRA and VE Pre-Study Agenda**

March 14, 2023 – 2:00 to 3:00 PM (Virtual)

**Official Project Name**: Sawgrass Expressway (SR 869) from South of US 441 (SR 7) to Powerline Road (SR 845)

Florida Department of Transportation – Turnpike Enterprises:

* FPID: 437153-1

**Workshop Dates: Base Review**: : March 21, 2023 – 9:00 to 12:00 (Virtual )

**Risk Workshop:** March 28-30, 2023 – 8:00 to 5:00 (Hybrid)

Auditorium B – Turnpike Headquarters, Turkey Lake Plaza

**VE Workshop:** April 16-20, 2023 – 8:00 to 5:00 (In person)

HDR Inc, Orlando, FL – 315 Robinson Street,   
Lake Eola Conference Room Conf. Room

**CRAVE Presentation:** Feb-20 – 1:30 to 3:30 (Hybrid)

Auditorium B

|  |  |
| --- | --- |
| **Duration  Led by** | **Activity** |
| 15 min CVS | **Overview Of CSRA Process & Sessions Goals/Expectations**   * General overview of the risk management process * Goals and Expectations of the CSRA Sessions |
| 10 min  CVS | **Review Workshop Agendas** |
| 10 min  CVS | **Roles & Responsibilities Assignments:**   * Create & distribute virtual environments: (Jose)   + File system   + MS Teams Conference meetings * Create list of SMEs to attend at **CSRA** Breakout sessions (Rax) * **CSRA** Workshop Break-out Invitations: (Rax) * **CSRA** Presentation of results invitations (Rax) |
| 15 min | **Required Electronic Documentation**  Before CSRA Study – *Information for distribution to the team with invitations*   * Project Description * Purpose and Need * Cost Estimate for all phases, future costs only:   + PD&E, PE, Construction (*LRE R4 Summary by Component Report in Excel format*), R/W, Utilities, RR, etc. * KMZ File (Google Earth or Shape) * Plans / Plots * Engineering Reports:   + PER   + Drainage / Pond Site   + Geotechnical   + Traffic, including traffic modeling files (Synchro or Vissim)   + Environmental Document (CE/EA/EIS) * Project Briefing (PPT) & Virtual Visit |
| CVS | **Wrap-up and Action Items** |